SYMLIV TRADING SYSTEM

Engineering Principles, Architecture & Governance

docs/TRADING_SYSTEM_PRINCIPLES.md

| Platform NSE Algorithmic Trading Bot | Broker / Exchange Zerodha Kite Connect / NSE |
| --- | --- |
| Tech Stack Go, TimescaleDB, Redis, RabbitMQ, React/TS | Roadmap Status 553 Tasks ¦ 85 DONE ¦ 428 TODO |
| Document Version v1.0 — June 2026 | Classification CONFIDENTIAL — INTERNAL USE ONLY |

This document is the engineering constitution of the Symliv trading platform. It defines non-negotiable principles, system architecture, data pipeline specifications, risk rules, operational procedures, and the complete 553-task roadmap. Every engineer, operator, and stakeholder must read and understand this document before touching production.

# 1. The Engineering Constitution

These rules are non-negotiable. They apply in every version of the code, every deployment, and every operational decision. When in doubt, default to safety.

RULE 1 No trading-path data may ever be silently dropped.

Every select{case ch <- x: default:} on a trading-path channel is a potential data loss. All such sends must be classified as SAFE-TO-DROP or MUST-NOT-DROP. Any MUST-NOT-DROP channel that blocks must halt the system, not discard data. See AUDIT-015.

RULE 2 Every trade must be replayable.

The immutable tick journal (DATA-001) is the source of truth. Given any point in time, the system must be able to replay all ticks, regenerate all candles, recompute all indicators, and reproduce all signals identically. If you cannot replay it, you cannot prove it was correct.

RULE 3 Every trade must be explainable.

For any order ever placed, the system must produce a complete audit trace: Tick -> Candle -> Indicators -> Signal -> Risk Checks -> Order -> Fill, with timestamps at each step. This is required by AUD-016 (Trade Explanation Engine).

RULE 4 Exchange timestamps are the source of truth.

System clocks drift. Broker clocks drift. Only exchange-stamped event times are authoritative. All tick sequencing, candle alignment, and order timing must reference exchange timestamps. DATA-004 validates timestamp skew.

RULE 5 Any reconciliation mismatch halts trading immediately.

If the system's internal position state does not match the broker's reported positions, trading stops until the mismatch is resolved by a human. There is no auto-recovery from a position mismatch. See RISK-002.

RULE 6 Any unknown order state halts trading immediately.

An order in an unknown state (not PENDING, OPEN, FILLED, CANCELLED, or REJECTED) is treated as a potential duplicate. No new orders are placed until all orders are in a known state. See EXEC-001.

RULE 7 Every deployment must be rollbackable in under 5 minutes.

All production deployments are tagged with an immutable Git commit SHA (CFG-002). The rollback procedure must be a single command and must preserve in-flight order state. See OPS-005.

RULE 8 Every strategy must pass replay verification before live activation.

Before any strategy is activated with real capital, it must pass: (a) candle replay verification, (b) indicator replay validation, (c) signal determinism test, (d) paper trading ledger run with no position leakage. See OPS-003.

RULE 9 Kill switch must work even when the strategy engine is unhealthy.

RISK-001 is the global kill switch. It must be executable via both API and CLI, must flatten all positions, cancel all open orders, and halt all strategies — without depending on any strategy subsystem being alive.

RULE 10 Governance failures cause bigger losses than code bugs.

Above 1 Crore INR in capital, the majority of risk comes from operational error, not software bugs. Every strategy change, risk limit change, and deployment goes through the documented approval workflow (OPS-003, GOV-001). No exceptions.

# 2. System Overview

## 2.1 Purpose

Symliv is a 24x7 automated equity trading system operating on the National Stock Exchange of India (NSE) via the Zerodha Kite Connect API. It ingests real-time market data, computes technical indicators, generates trading signals, manages risk, and places orders — all without human intervention during trading hours.

The system is designed as a multi-tenant SaaS platform, allowing multiple users to run independent strategies with isolated capital, risk budgets, and broker accounts.

## 2.2 Core Design Principles

- Correctness over performance — a slow correct trade is better than a fast wrong one

- Determinism — identical inputs must always produce identical outputs

- Observability — every component must emit metrics, every decision must be logged

- Defense in depth — multiple independent safety layers, no single point of failure

- Fail safe — when uncertain, halt and alert rather than proceed

## 2.3 Technology Stack

| Component | Technology |
| --- | --- |
| Backend API | Go (Golang) |
| Market Data | Zerodha Kite Connect WebSocket |
| Time-Series DB | TimescaleDB (PostgreSQL extension) |
| Primary DB | PostgreSQL |
| Cache / Pub-Sub | Redis |
| Message Queue | RabbitMQ |
| Frontend | React + TypeScript |
| Monitoring | Prometheus + Grafana |
| Deployment | Docker + AWS EC2 |
| Infra | AWS (EC2 t3.medium x2, ElastiCache Redis, ALB, Route 53) |

## 2.4 Data Flow Architecture

The trading pipeline has six sequential stages. Each stage is independently observable and testable. Latency is measured at every stage boundary.

| Stage | Component | Responsibility | Latency Target |
| --- | --- | --- | --- |
| 1 | Tick Ingest | Receive normalized tick from Kite WS, persist to tick journal, publish to Redis | < 2ms |
| 2 | Candle Engine | Aggregate ticks into OHLCV candles, validate integrity, finalize on interval boundary | < 5ms |
| 3 | Indicator Engine | Incrementally compute EMA, RSI, ATR, MACD, VWAP, Bollinger Bands, Stochastic, OBV, ADX | < 10ms |
| 4 | Strategy Engine | Evaluate strategy conditions, generate signals, enforce strategy-level risk rules | < 5ms |
| 5 | Risk Engine | Apply global risk limits, position limits, daily loss limits, exposure limits | < 2ms |
| 6 | Execution Engine | Place orders via Kite, track order state machine, reconcile fills | < 50ms |

Total end-to-end latency target (Tick to Order): < 75ms. All stage latencies are tracked by OBS-001 and visualized by OBS-006.

# 3. Data Pipeline Specification

## 3.1 Tick Ingestion

All market data originates from the Zerodha Kite Connect WebSocket feed. Each received tick is immediately:

- Normalized into the canonical NormalizedTick struct (TaskID: AUD-009)

- Validated for exchange timestamp skew (DATA-004: must be within ±5 seconds of server time)

- Checked for duplicates using a sliding-window dedupe cache (DATA-003)

- Checked for sequence order — out-of-order ticks are flagged (DATA-002)

- Persisted to the immutable tick journal BEFORE any further processing (DATA-001)

- Published to the Redis candle engine subscriber channel

| CRITICAL | Step 5 (persistence) is mandatory before step 6 (publish). A tick that has not been persisted must never be processed. If the journal write fails, the tick is dropped with an error metric — not silently ignored. |
| --- | --- |

## 3.2 Candle Engine

Candles are produced in the following configurable timeframes: 1-minute, 3-minute, 5-minute, 15-minute, 30-minute, 1-hour, and 1-day. The candle engine rules are:

- Candle boundary is determined by exchange timestamp, not server time

- An open candle holds the current OHLCV state for the active interval

- A candle is finalized exactly once when the interval boundary is crossed

- Before finalization, integrity is validated: High >= Open, High >= Close, Low <= Open, Low <= Close, Volume >= 0 (CANDLE-001)

- Late ticks (arriving after candle finalization) are handled per the Late Tick Policy (CANDLE-002): logged, journaled, and discarded — never retroactively applied to a finalized candle

- Every finalized candle is hashed (CANDLE-004) for later replay verification

- Missing candles trigger an alert (CANDLE-005) within 60 seconds

## 3.3 Indicator Engine

Indicators are computed incrementally — one candle at a time — never by full history recalculation. Supported indicators:

| Indicator | Notes |
| --- | --- |
| EMA (N-period) | Exponential Moving Average, incremental |
| SMA (N-period) | Simple Moving Average |
| RSI (14) | Relative Strength Index — must always be in [0, 100] |
| MACD | MACD line, signal line, histogram |
| ATR (14) | Average True Range — must always be >= 0 |
| Bollinger Bands | Upper, middle, lower bands |
| Stochastic Oscillator | %K and %D lines |
| OBV | On-Balance Volume |
| VWAP | Volume-Weighted Average Price — resets daily |
| ADX | Average Directional Index |

All indicator state is persisted after each candle (IND-001) to enable warm restart without recalculating from full history. Indicator drift detection (IND-002) runs every 15 minutes — if live indicator value deviates from recomputed value by more than the configured tolerance, an alert fires and trading halts for that instrument.

# 4. Risk Management Framework

## 4.1 Risk Layer Hierarchy

Risk controls are applied in four independent layers. An order must pass all four layers to be placed. Any layer can halt trading independently.

| Layer | Name | Controls | Halt Trigger |
| --- | --- | --- | --- |
| L1 | Global Kill Switch | Manual: halts entire system — all strategies, all orders, flatten all positions | API call or CLI trigger (RISK-001) |
| L2 | Account-Level Risk | Daily loss limit, max total exposure, position reconciliation | Loss limit breached or reconciliation mismatch (RISK-002, RISK-003) |
| L3 | Strategy-Level Risk | Max exposure per strategy, consecutive loss auto-disable, strategy health monitor | Consecutive losses or exposure cap (RISK-005, RISK-006) |
| L4 | Order-Level Risk | Max position size per instrument, order idempotency, unknown order state | Position limit or duplicate order detection (RISK-004, EXEC-001) |

## 4.2 Position Reconciliation

Every 60 seconds during market hours, the reconciliation engine (RISK-002) compares:

- Internal DB positions (internal/db/repositories/positions.go)

- Broker-reported positions via Kite Connect positions API

If any instrument shows a mismatch greater than the configured tolerance (default: 0 units), trading is halted immediately for all strategies on that account. A human operator must review and resolve before trading resumes.

| NOTE | Position reconciliation is the single most important safety control in the system. More money is lost in automated trading from undetected position divergence than from bad signals. |
| --- | --- |

## 4.3 Daily Loss Limit

Each account has a configurable daily loss limit (RISK-003). When realized + unrealized P&L falls below the daily loss limit:

- All new order placement is immediately blocked

- All open orders are cancelled

- All open positions are closed at market

- All strategies on that account are disabled for the remainder of the trading day

- A notification is sent to the account owner

The daily loss limit resets at the start of each trading day (09:15 IST) and is configurable per account.

# 5. Execution Engine

## 5.1 Order State Machine

Every order goes through the following states. Transitions that are not in this diagram are illegal and trigger an immediate halt:

| State | Description |
| --- | --- |
| PENDING | Order created locally, not yet sent to broker |
| SUBMITTED | Order sent to Kite, awaiting acknowledgment |
| OPEN | Order acknowledged by Kite, awaiting fill |
| PARTIALLY_FILLED | Order partially executed |
| FILLED | Order fully executed |
| CANCELLED | Order cancelled by system or user |
| REJECTED | Order rejected by broker or exchange |
| UNKNOWN | Order in unrecognized state — HALTS TRADING |

## 5.2 Order Idempotency (EXEC-001)

Order placement is idempotent. Before placing any order, the execution engine checks:

- Is there already an order for this (strategy, instrument, direction, signal_id) in PENDING or SUBMITTED state?

- If yes: do not place a new order. Wait for the existing order to settle.

- If the existing order is stale (older than 5 seconds with no broker acknowledgment): cancel it, then proceed

- Every order is tagged with a unique idempotency key derived from: strategy_id + instrument_token + signal_id + timestamp_bucket

## 5.3 Broker Reconnect Protocol (EXEC-002, EXEC-003)

On broker WebSocket disconnect, the system enters RECONNECT mode:

- All new order placement is paused

- Reconnection is attempted with exponential backoff (1s, 2s, 4s, 8s, max 30s)

- After successful reconnect, ALL open orders are fetched from the broker

- Each local order is reconciled against the broker's order state

- Any discrepancy triggers a manual review alert before order placement resumes

- Position reconciliation runs once before trading resumes

# 6. Audit Trail & Observability

## 6.1 Full Trading Audit Trail (AUD-014)

Every event in the trading pipeline is logged with a correlation ID that ties the entire chain together. The audit trail must record:

| Event Type | Fields Required | Retention |
| --- | --- | --- |
| Tick Received | token, exchange_ts, server_ts, ltp, volume, correlation_id | 90 days minimum |
| Candle Finalized | symbol, interval, OHLCV, tick_count, hash, correlation_id | 1 year |
| Indicator Updated | symbol, interval, indicator_name, value, candle_ts, correlation_id | 90 days |
| Signal Generated | strategy_id, instrument, direction, strength, indicator_snapshot, correlation_id | 1 year |
| Risk Check | check_name, passed/failed, values, correlation_id | 1 year |
| Order Placed | order_id, broker_order_id, instrument, qty, price, correlation_id | 7 years |
| Fill Received | order_id, fill_price, fill_qty, fill_ts, broker_ts, correlation_id | 7 years |

## 6.2 Latency SLAs (OBS-001)

The following P99 latency targets are enforced. Breach of any target triggers an alert:

| Pipeline Stage | P99 Latency Target |
| --- | --- |
| Tick receipt to journal persistence | < 5ms |
| Tick to candle update | < 10ms |
| Candle to indicator update | < 15ms |
| Indicator to signal generation | < 20ms |
| Signal to order submission | < 50ms |
| Order submission to broker ACK | < 200ms |
| Total: Tick to Order | < 75ms (excluding broker ACK) |

## 6.3 Alerting Rules

- CANDLE MISSING: Expected 1-min candle not received within 90 seconds of interval end

- INDICATOR DRIFT: Live indicator deviates >0.1% from recomputed value

- ORDER LAG: Order placement takes >500ms from signal generation

- REDIS LAG: Redis pub/sub delivery >50ms

- GC PAUSE: Go GC pause duration >10ms

- GOROUTINE LEAK: Goroutine count grows >10% over any 5-minute window

- POSITION MISMATCH: Any discrepancy between internal and broker positions

- UNKNOWN ORDER STATE: Any order enters UNKNOWN state

- DAILY LOSS LIMIT: Account P&L falls within 20% of daily loss limit (warning), then halt at limit

# 7. Disaster Recovery

## 7.1 Recovery Objectives

| Objective | Target |
| --- | --- |
| Recovery Point Objective (RPO) | 0 ticks, 0 candles, 0 indicators (DR-001) |
| Recovery Time Objective (RTO) | < 60 seconds from failure to resumed trading (DR-002) |
| Tick Journal Backup Frequency | Continuous (write-ahead, append-only) |
| DB Backup Frequency | Daily full + continuous WAL archiving to S3 |
| Backup Retention | 30 days minimum |

## 7.2 Recovery Procedure

In the event of a full system failure:

- Stop all running containers/processes

- Restore TimescaleDB from latest backup

- Restore Redis state from snapshot (if available) or accept cold start

- Replay tick journal from the last persisted tick to current time (DR-006)

- Verify candle replay: regenerate candles from replayed ticks, compare hashes (CANDLE-003)

- Verify indicator state: replay indicators, compare to stored snapshots (IND-003)

- Run position reconciliation against broker before enabling order placement

- Resume trading — all open orders reconciled in step 7 above

| TARGET | Full system restore and trading resume in under 60 seconds. This procedure is tested monthly (DR-003). |
| --- | --- |

## 7.3 Startup Recovery Sequence

Every system restart (planned or unplanned) follows this sequence:

- ReplayManager loads the tick journal and replays all ticks since the last known-good candle boundary

- Candle engine reconstructs open candles from replayed ticks

- Indicator engine warms up from persisted snapshots (IND-001) — no full history recalculation

- Order reconciliation: fetch all orders from broker, sync local state machine

- Position reconciliation: verify internal positions match broker

- Only after steps 1-5 pass: enable market data subscription and strategy engines

# 8. Operational Procedures

## 8.1 Kill Switch Protocol

The global kill switch (RISK-001) is a two-step operation (OPS-001):

- Step 1: Call POST /api/v1/admin/kill-switch/arm with reason and operator ID

- Step 2: Call POST /api/v1/admin/kill-switch/execute within 30 seconds

On execution, in order:

- All strategy engines receive STOP signal

- All pending signals are discarded

- All open orders are cancelled (best effort — network failures logged)

- All open positions are closed at market (best effort)

- System enters HALTED state — no new orders possible

- All events are logged to audit trail with operator ID and reason

To resume trading after a kill switch event, a human operator must explicitly call POST /api/v1/admin/kill-switch/reset after reviewing the cause.

## 8.2 Incident Runbooks (OPS-004)

The following runbooks must be documented and tested quarterly:

| Incident | Location |
| --- | --- |
| Partial fill stuck (order in OPEN state > 10 minutes) | docs/runbooks/stuck-order.md |
| Broker WebSocket disconnect | docs/runbooks/broker-disconnect.md |
| TimescaleDB down or unreachable | docs/runbooks/db-failure.md |
| Redis down or unreachable | docs/runbooks/redis-failure.md |
| Kill switch triggered (planned or emergency) | docs/runbooks/kill-switch.md |
| Position reconciliation mismatch | docs/runbooks/position-mismatch.md |
| Daily loss limit breached | docs/runbooks/loss-limit.md |
| Goroutine leak detected | docs/runbooks/goroutine-leak.md |

## 8.3 Strategy Activation Workflow (OPS-003)

No strategy may be activated with real capital without passing all of the following gates:

- Strategy code review by at least one other developer

- Backtest run with minimum 6 months of historical data — results documented

- Paper trading run for minimum 2 weeks with no position leakage detected

- Shadow mode run for 1 week — signals match expected behavior

- Risk review: strategy-level exposure limits, stop-loss rules, and max drawdown documented

- Approval: strategy, risk config, and initial capital amount signed off

- Activation: strategy deployed with minimum viable capital (not full allocation)

- Monitoring: real-time expectancy tracked for first 2 weeks, compared to backtest

# 9. Deployment & Configuration Management

## 9.1 Deployment Rules

- Every production deployment is tagged with an immutable Git commit SHA (CFG-002)

- Every order placed in production stores the Git SHA of the running code

- Configuration is hashed (CFG-003) and stored in the audit log for every trading session

- No production deployment without a corresponding rollback plan

- Zero-downtime deployments only — blue/green or rolling, never in-place restart during market hours

- No deployments during market hours (09:15 IST to 15:30 IST) without explicit approval

## 9.2 Configuration Versioning

The following configuration artifacts are versioned and tracked:

| Config Artifact | Versioning Approach |
| --- | --- |
| Strategy parameters | Version ID stored with every trade (CFG-001) |
| Risk limits (daily loss, position limits) | Versioned config file, change requires approval (CFG-004) |
| Broker configuration | Versioned, stored per trading session (CFG-005) |
| Indicator parameters | Stored with strategy version — cannot change independently |
| Infrastructure config | Terraform-managed, version-controlled in Git |

## 9.3 Secret Management

All secrets (API keys, broker tokens, DB passwords) are stored in AWS Secrets Manager (SEC-004). Rules:

- No secrets in environment variables, config files, or source code

- Secrets are rotated on a 90-day schedule (SEC-001)

- Broker API tokens are re-generated daily (Kite limitation) via automated rotation

- Every secret access is logged (SEC-005)

- Secrets are encrypted at rest and in transit

# 10. Testing Strategy

## 10.1 Test Pyramid

- Unit tests: All indicator calculations, candle aggregation logic, risk rule evaluation, order state machine transitions

- Property-based tests: Candle invariants (QA-001), indicator bounds (QA-002)

- Integration tests: Full pipeline from tick to order in a test environment with a mock broker

- Replay determinism tests: Two identical replays must produce identical outputs (QA-003, QA-004, QA-005)

- Chaos tests: Redis failure, DB failure, broker disconnect, network partition, delayed/out-of-order ticks

- Stress tests: Market open replay with maximum historical volume

## 10.2 Chaos Engineering Schedule (TEST-001 to TEST-008)

The following chaos tests are run on a regular schedule in the staging environment:

| Test | Frequency |
| --- | --- |
| Redis Failure Recovery (TEST-001) | Weekly |
| Database Failure Recovery (TEST-002) | Weekly |
| Broker Disconnect Simulation (TEST-003) | Weekly |
| Market Open Stress Test (TEST-004) | Monthly |
| Random Network Partition (TEST-005) | Monthly |
| Service Restart Recovery (TEST-006) | Weekly |
| Delayed Tick Injection (TEST-007) | Weekly |
| Out-of-Order Tick Injection (TEST-008) | Weekly |

## 10.3 Shadow Trading (STRAT-001)

Before any strategy runs with real capital, it must run in shadow mode for a minimum of 2 weeks. In shadow mode:

- Signals are generated using real live market data

- Orders are generated but NOT sent to the broker

- Shadow fills are simulated using bid/ask prices at signal time

- Shadow P&L is tracked in a separate paper trading ledger (STRAT-002)

- Shadow expectancy is compared to backtest expectancy daily

# 11. Roadmap Summary

The complete engineering roadmap contains 553 tasks across 7 phases and 16 weeks of planned work. Below is a high-level summary of progress and the critical outstanding items.

## 11.1 Phase Summary

| Phase | Name | Focus | Done | TODO | Total |
| --- | --- | --- | --- | --- | --- |
| P0 | Security & DB Migrations | Auth, DB schema, security fixes | 25 | 3 | 28 |
| P1 | Runtime & Core Infra | App struct, RuntimeManager, graceful shutdown | 7 | 0 | 7 |
| P2 | Market Data & Indicators | Tick pipeline, candles, all indicators | 20 | 18 | 38 |
| P3 | WebSocket & Auth | WS hub, auth flows, connection management | 5 | 12 | 17 |
| P4 | Broker & REST API | Broker abstraction, REST endpoints, orders | 2 | 28 | 30 |
| P5 | Strategy & Risk Execution | Strategy runtime, risk engine, execution | 0 | 42 | 42 |
| P6+ | AI, Backtest, Frontend, RL, Ops | Backtest, paper trading, ML, deployment | 26 | 291 | 317 |
| W26-29 | Institutional Readiness | Kill switch, audit, reconciliation, chaos | 0 | 100 | 100 |

## 11.2 Immediate Priority Queue (Start Now)

These 8 tasks must be completed before any increase in live capital:

| Task ID | Title | Category | Status |
| --- | --- | --- | --- |
| DATA-001 | Immutable Tick Journal | Market Data | TODO |
| AUD-015 | Audit All Non-Blocking Channel Sends | Audit | TODO |
| EXEC-001 | Order Idempotency Layer | Execution | TODO |
| RISK-001 | Global Kill Switch | Risk | TODO |
| RISK-002 | Position Reconciliation Engine | Risk | TODO |
| CANDLE-002 | Late Tick Handling Policy | Candles | TODO |
| OBS-001 | End-to-End Latency Metrics | Metrics | TODO |
| QA-003 | Replay Determinism Test | QA | TODO |

## 11.3 Capital Readiness Gates

| Capital Level | Requirements |
| --- | --- |
| < ₹10 Lakh | Current roadmap + existing security fixes. Core pipeline working. |
| ₹10L – ₹1Cr | DATA-001, EXEC-001, RISK-001, RISK-002, CANDLE-001-002, OBS-001, QA-003 all DONE. |
| ₹1Cr – ₹10Cr | All P0 tasks DONE. Replay verified. Reconciliation running. Idempotency tested. Kill switch tested. |
| ₹10Cr – ₹100Cr | All P0+P1 tasks DONE. Chaos tests passing. DR procedure tested. Strategy approval workflow enforced. |
| ₹100Cr+ | All 553 tasks DONE. Dedicated risk engine. Independent monitoring. Full governance framework. Regular audits. |

# 12. Governance Framework

## 12.1 Change Management

All changes to production systems follow this process (GOV-005):

- Change proposed in writing: what, why, risk, rollback plan

- For strategy/risk changes: risk review required before approval

- For infrastructure changes: deployment plan and rollback plan required

- Change approved in writing by project owner

- Change deployed to staging and tested

- Change deployed to production with monitoring for 24 hours

- Post-deployment review: did the change achieve its goal? Any side effects?

## 12.2 Incident Management

Incident severity levels (GOV-004):

| Severity | Definition & Response Time |
| --- | --- |
| P0 — Critical | Capital at risk, positions open in unknown state, kill switch triggered. Respond immediately. All hands. |
| P1 — High | Trading halted by safety system, reconciliation mismatch, daily loss limit hit. Respond within 15 minutes. |
| P2 — Medium | Single strategy disabled, non-critical alert firing, degraded performance. Respond within 1 hour. |
| P3 — Low | Non-trading issue, monitoring gap, documentation gap. Respond within 24 hours. |

Every P0 and P1 incident requires a written post-mortem within 48 hours covering: what happened, why, what was the impact, what is being changed to prevent recurrence.

## 12.3 Code of Practice

- Never deploy directly to production — all changes go through staging first

- Never manually edit production database records without a documented reason and a backup

- Never share broker API credentials — each developer uses their own test account

- Never run strategies with real capital before the activation workflow is complete

- Never silence an alert without understanding and documenting the root cause

- If in doubt, halt and alert. Capital can be recovered. Wrong trades may not be recoverable.

# 13. Appendix

## 13.1 File Structure Reference

| Path | Purpose |
| --- | --- |
| internal/risk/ | Kill switch, reconciliation, daily loss, position limits |
| internal/execution/ | Order manager, state machine, idempotency, broker client |
| internal/marketdata/ | Tick ingest, candle engine, session engine, holiday calendar |
| internal/marketdata/journal/ | Immutable tick journal (DATA-001) |
| internal/marketdata/candles/ | Candle engine, integrity validator, finalization |
| internal/indicators/ | All indicator calculators, snapshot persistence |
| internal/strategy/ | Strategy runtime, signal generation, version tracking |
| internal/audit/ | Audit trail, trade explanation engine, decision snapshots |
| internal/metrics/ | Prometheus metrics, latency tracking |
| internal/monitoring/ | Alert rules, SLA enforcement |
| internal/config/ | Config versioning, hashing, broker config |
| docs/runbooks/ | Incident runbooks for all P0/P1 scenarios |
| docs/governance/ | Approval policies, risk review process, change management |
| tests/chaos/ | All chaos engineering tests |
| tests/bench/ | Performance benchmarks |

## 13.2 Key Task ID Quick Reference

| Task ID | Title |
| --- | --- |
| RISK-001 | Global Kill Switch |
| RISK-002 | Position Reconciliation Engine |
| EXEC-001 | Order Idempotency Layer |
| EXEC-002 | Broker Reconnect Recovery |
| DATA-001 | Immutable Tick Journal |
| CANDLE-001 | Candle Integrity Validator |
| CANDLE-002 | Late Tick Handling Policy |
| IND-001 | Indicator Snapshot Persistence |
| AUD-014 | Full Trading Audit Trail |
| AUD-015 | Audit All Non-Blocking Channel Sends |
| AUD-016 | Trade Explanation Engine |
| OBS-001 | End-to-End Latency Metrics |
| QA-003 | Replay Determinism Test |
| STRAT-001 | Shadow Trading Mode |
| GOV-001 | Trading Governance Framework |
| DR-001 | Recovery Point Objective Definition |
| DR-002 | Recovery Time Objective Definition |

END OF DOCUMENT

Symliv Trading System  |  docs/TRADING_SYSTEM_PRINCIPLES.md  |  v1.0  |  June 2026