TradingBot Go-Project

Base Build Implementation Tickets

Paper Trade Go-Live Roadmap  ·  v1.0  ·  May 2026

Purpose: This document lists every ticket needed to take Go-project from its current state to a fully functional local paper trading system with working strategies, valid candle data, correct indicators, and an ML/AI feedback loop. Tickets are ordered by hard dependency — do not start a ticket before its listed dependencies are done.

Tickets marked DONE are already merged. All TODO tickets represent the remaining build.

# Summary — All Phases

Quick reference across all phases. Details and step-by-step instructions follow in each section.

| Ticket ID | Title | Priority | Effort | Depends On | Status |
| --- | --- | --- | --- | --- | --- |
| AUD-001 | Remove weak JWT secret fallback | P0 | ½ day | — | DONE |
| AUD-002 | Fix refresh token revocation gap | P0 | ½ day | — | DONE |
| AUD-003 | Remove global plaintext broker token flow | P0 | 1 day | — | TODO |
| AUD-004 | Move server test helpers out of production | P0 | ½ day | — | TODO |
| AUD-005 | Remove destructive market_data migration | P0 | ½ day | — | TODO |
| AUD-006 | Introduce App and RuntimeManager | P1 | 3 days | — | TODO |
| AUD-007 | Eliminate server package globals | P1 | 3 days | AUD-006 | TODO |
| AUD-008 | Split overloaded server package | P1 | 2 days | AUD-007 | TODO |
| AUD-009 | Define canonical normalized tick event model | P2 | 2 days | — | TODO |
| AUD-010 | Fix ingest channel ownership and loss semantics | P2 | 2 days | AUD-009 | TODO |
| AUD-011 | Redesign candle bucket alignment + finalization | P2 | 3 days | AUD-010 | TODO |
| AUD-012 | Separate open candle from finalized persistence | P2 | 2 days | AUD-011 | TODO |
| AUD-013 | Implement ReplayManager | P2 | 3 days | AUD-012 | TODO |
| AUD-014 | Add late and out-of-order tick policy | P2 | 1 day | AUD-010 | TODO |
| AUD-015 | Replace full-history recalc with incremental | P3 | 3 days | AUD-012 | TODO |
| AUD-016 | Optimize indicator warm-start hydration | P3 | 2 days | AUD-015 | TODO |
| AUD-017 | Separate indicator engine / persistence / broadcast | P3 | 2 days | AUD-016 | TODO |
| AUD-018 | Build authenticated unified WebSocket hub | P4 | 3 days | AUD-007 | TODO |
| AUD-019 | Retire ad hoc WebSocket endpoints | P4 | 1 day | AUD-018 | TODO |
| AUD-020 | Adopt shared WS envelope everywhere | P4 | 1 day | AUD-019 | TODO |
| AUD-021 | Create broker adapter interface | P5 | 2 days | AUD-007 | TODO |
| AUD-022 | Implement per-user encrypted broker sessions | P5 | 3 days | AUD-021 | TODO |
| AUD-024 | Create strategy runtime core | P6 | 5 days | AUD-013;015;021 | TODO |
| AUD-025 | Create risk service and kill switch | P6 | 4 days | AUD-024 | TODO |
| AUD-026 | Create execution service with idempotency | P6 | 5 days | AUD-021;025 | TODO |
| AUD-027 | Create PnL service | P6 | 4 days | AUD-026 | TODO |
| AUD-041 | Implement positions REST endpoints | P6 | 2 days | AUD-022;026 | TODO |
| AUD-042 | Implement orders REST endpoints | P6 | 2 days | AUD-026 | TODO |
| AUD-043 | Implement strategy list and toggle endpoints | P6 | 2 days | AUD-024 | TODO |
| AUD-044 | Implement ML model list and retrain endpoints | P6 | 2 days | AUD-037 | TODO |
| AUD-028 | Implement paper broker and paper-trading mode | P7 | 4 days | AUD-026;027 | TODO |
| AUD-049 | Implement user settings GET and PATCH | P7 | 1 day | AUD-007 | TODO |
| AUD-029 | Implement backtest service and command | P8 | 5 days | AUD-024;028 | TODO |
| AUD-050 | Wire backtest UI section to real backend | P8 | 5 days | AUD-029 | TODO |
| AUD-039 | Implement system performance metrics endpoint | P4 | 2 days | AUD-006;036 | TODO |
| AUD-040 | Stream system metrics over WS | P4 | 1 day | AUD-039;018 | TODO |
| AUD-048 | Implement watchlist endpoints | P5 | 1 day | AUD-007 | TODO |
| AUD-037 | Create model registry and inference controls | P12 | 4 days | AUD-024;031 | TODO |
| AUD-038 | Prepare RL-safe replay environment | P12 | 7 days | AUD-013;028;029;037 | TODO |

PHASE 0 — Critical Security & Structural Blockers

Fix these before writing a single line of new feature code. Two are already done. Three remain.

### AUD-001 — Remove weak JWT secret fallback

Status: DONE

The fallback "change-me-in-production" string was removed from internal/auth/jwt.go. Server now fails at startup if JWT_SECRET env var is missing or too short.

### AUD-002 — Fix refresh token revocation gap

Status: DONE

Logout now writes the refresh token to a Redis blocklist with the token's remaining TTL. The refresh handler checks this blocklist before issuing a new token pair.

### AUD-003 — Remove global plaintext broker token flow

Status: TODO  ·  Priority: P0  ·  Effort: ~1 day

The server currently reads a hardcoded .access_token file from disk and stores it in a package-level variable. This is a plaintext credential sitting on the filesystem, shared by all users, and not tied to any session.

Blocking dependency for AUD-021 (broker adapter) and AUD-022 (per-user encrypted sessions).

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Open cmd/server/main.go. Find the block that reads .access_token and assigns it to a global. Delete that block entirely. | cmd/server/main.go ~line 127 |
| 2 | Open cmd/get-token/get_token.go. Find any hardcoded requestToken string constant. Remove it. This file is for manual developer use only — it should read the request token from a CLI flag or env var, not source code. | cmd/get-token/get_token.go |
| 3 | Open internal/api/zerodha.go. Find where the global access token is consumed (passed into kiteconnect.SetAccessToken). Replace this with a function parameter — func NewKiteClient(accessToken string) *kiteconnect.Client — so each caller provides its own token. | internal/api/zerodha.go |
| 4 | Update all call sites of NewKiteClient or SetAccessToken inside the server to pass an empty string or a test token for now. The actual per-user tokens will come from AUD-022. | internal/server/routes.go, cmd/server/main.go |
| 5 | Run go build ./... and go vet ./... — confirm no compile errors. The server should start in simulate mode without needing any .access_token file. | Terminal: go build ./... && go vet ./... |
| 6 | Add .access_token to .gitignore if not already there. Confirm the file is not tracked in git history. | .gitignore |

### AUD-004 — Move server test helpers out of production build

Status: TODO  ·  Priority: P0  ·  Effort: ~½ day

internal/server/test_helpers.go is a regular .go file (not _test.go) that imports the testing package and gorm.io/driver/sqlite. This contaminates the production binary with SQLite and forces the test dependency into the production build graph.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Rename internal/server/test_helpers.go to internal/server/test_helpers_test.go. This automatically excludes it from production builds. | internal/server/test_helpers.go → test_helpers_test.go |
| 2 | If any types or functions in test_helpers are used across multiple test packages (not just server_test), move them to a dedicated internal/testutil/ package instead with a _test build tag or a standalone testutil.go file. | internal/testutil/ (create if needed) |
| 3 | Run go build ./... and confirm the SQLite import is gone from the production binary. Run go test ./... to confirm tests still pass. | Terminal |

### AUD-005 — Remove destructive market_data migration pattern

Status: TODO  ·  Priority: P0  ·  Effort: ~½ day

Migration 000004_create_market_data_table.up.sql begins with DROP TABLE IF EXISTS market_data. Running this migration on a system with existing candle data will silently wipe the entire TimescaleDB hypertable. This is unacceptable in a production migration.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Open internal/db/migrations/000004_create_market_data_table.up.sql. Remove the DROP TABLE IF EXISTS market_data; line. | 000004_create_market_data_table.up.sql |
| 2 | Replace with CREATE TABLE IF NOT EXISTS market_data (...) so the migration is idempotent on re-run. | Same file |
| 3 | If the table already exists in your dev DB and the schema has changed, write a new migration (000017_...) that ALTERs the table. Never use DROP in an up migration. | internal/db/migrations/000017_*.up.sql |
| 4 | Run the migration on a test DB with migrate up and confirm the table is created without destroying any existing data. | Terminal: ./scripts/db_migrate.sh up |

PHASE 1 — Runtime Refactor Foundation

Replace the global-variable dependency injection pattern with an explicit application struct. This makes every subsequent service independently testable and restartable.

### AUD-006 — Introduce App and RuntimeManager

Status: TODO  ·  Priority: P1  ·  Effort: ~3 days

cmd/server/main.go currently acts as bootstrapper, runtime manager, broker bootstrap, simulation bootstrap, and service launcher — all in one function. Extract this into an App struct with a formal service lifecycle.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/app/app.go. Define an App struct that holds all top-level dependencies: DB, Redis, Config, and a slice of Service interfaces. | internal/app/app.go (new) |
| 2 | Define the Service interface in internal/runtime/service.go: type Service interface { Name() string Start(ctx context.Context) error Stop(ctx context.Context) error Status() string } | internal/runtime/service.go (new) |
| 3 | Create internal/runtime/manager.go. RuntimeManager holds a slice of services, starts them in order, stops them in reverse order on signal, and reports readiness. | internal/runtime/manager.go (new) |
| 4 | In cmd/server/main.go, replace the giant main() body with: load config → build App → register services → manager.Run(ctx). Main should be under 40 lines. | cmd/server/main.go |
| 5 | Wrap each existing long-running goroutine (ingestor, candle generator, indicator manager, heatmap broadcaster) as a Service implementation with Start/Stop. | internal/data/ingest.go, internal/data/candels.go, internal/data/indicators_manager.go |
| 6 | Run go build ./... and confirm the server starts and stops cleanly with Ctrl-C. | Terminal |

### AUD-007 — Eliminate server package globals

Status: TODO  ·  Priority: P1  ·  Effort: ~3 days  ·  Depends: AUD-006

internal/server/runtime_state.go and routes.go use package-level var and Set* functions (SetDBClient, SetIngestor, etc.) as hidden dependency injection. Replace with a real Server struct.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create a Server struct in internal/server/server.go with explicit fields: DB, Redis, Broker, Quotes, Realtime Hub, Config. Remove all Set* package-level setter functions. | internal/server/server.go (new) |
| 2 | Update StartHTTPServer to accept a *Server (or Dependencies) parameter instead of reading from globals. | internal/server/routes.go |
| 3 | Update registerVersionedRoutes and all handler constructors to receive dependencies via the Server struct, not global vars. | internal/server/api_v1.go, all internal/api/handlers/* |
| 4 | Delete internal/server/runtime_state.go once all getters/setters are replaced. | internal/server/runtime_state.go |
| 5 | Wire the new Server construction in App.Start() from AUD-006. | internal/app/app.go |
| 6 | go build ./... and go test ./... — confirm all handler tests pass with injected deps. | Terminal |

### AUD-008 — Split overloaded server package

Status: TODO  ·  Priority: P1  ·  Effort: ~2 days  ·  Depends: AUD-007

internal/server mixes HTTP routing, WebSocket handling, heatmap broadcast, and OpenAPI spec in one package. Split by responsibility.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/httpapi/ package. Move all REST route registration, handler wiring, and middleware setup here. | internal/httpapi/ (new) |
| 2 | Create internal/realtime/ package. Move WebSocket hub, client management, and topic broadcast here. (This is the hub that AUD-018 will fully implement.) | internal/realtime/ (new — currently only has doc.go) |
| 3 | Leave internal/server/ as a thin composition root that imports httpapi and realtime and wires them into the App. | internal/server/server.go |
| 4 | Move internal/server/broadcast.go (heatmap WS handler) into internal/realtime/. | internal/server/broadcast.go → internal/realtime/heatmap.go |
| 5 | go build ./... — confirm no import cycles. go vet ./... for cleanliness. | Terminal |

PHASE 2 — Deterministic Market Data Foundation

This phase makes candles and ticks trustworthy. Every strategy, indicator, and ML model depends on this being correct. Do not skip or shortcut any ticket here.

### AUD-009 — Define canonical normalized tick event model

Status: TODO  ·  Priority: P2  ·  Effort: ~2 days

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Define a NormalizedTick struct in internal/marketdata/tick.go with fields: InstrumentToken uint32, Symbol string, EventTime time.Time, IngestTime time.Time, LastPrice float64, Volume uint32, OHLC struct, Depth [5]DepthItem for both sides. | internal/marketdata/tick.go (new) |
| 2 | Update internal/api/ticker.go to convert the raw kiteticker.Tick into NormalizedTick immediately on receipt, before publishing to Redis or channels. | internal/api/ticker.go |
| 3 | Update internal/api/simulated_ticker.go to produce the same NormalizedTick shape so live and simulated paths are identical downstream. | internal/api/simulated_ticker.go |
| 4 | Update internal/data/ingest.go to consume NormalizedTick instead of raw kiteticker.Tick throughout. | internal/data/ingest.go |
| 5 | go build ./... to confirm type compatibility across packages. | Terminal |

### AUD-010 — Fix ingest channel ownership and loss semantics

Status: TODO  ·  Priority: P2  ·  Effort: ~2 days  ·  Depends: AUD-009

Currently the ingest pipeline drops ticks silently when channels are full. For authoritative market data this is not acceptable — at minimum the loss must be observable and a policy must be explicit.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Audit every channel send in internal/data/ingest.go. Find all select { case ch <- tick: default: } patterns (non-blocking sends that silently drop). | internal/data/ingest.go |
| 2 | For the authoritative tick storage path (DB writes): make the send blocking with a context timeout. If the DB writer is too slow, the error must surface — not be silently discarded. | internal/data/ingest.go |
| 3 | For the broadcast/fanout path (Redis pubsub, WS): dropping is acceptable, but must be counted. Add a droppedTicks atomic counter and expose it via AUD-039 metrics. | internal/data/ingest.go, internal/telemetry/ |
| 4 | Move channel creation and closure ownership to the service that owns the goroutine. The channel should only be closed by the goroutine that writes to it, never by the consumer. | internal/data/ingest.go |
| 5 | go test ./... with a stress test that sends 10,000 ticks in 1 second and confirms zero silent drops on the authoritative path. | internal/data/ingest_test.go |

### AUD-011 — Redesign candle bucket alignment and finalization

Status: TODO  ·  Priority: P2  ·  Effort: ~3 days  ·  Depends: AUD-010

The current candle engine uses wall-clock truncation for bucketing and finalizes candles when the next tick arrives in a new bucket. This means: wrong close time during low-volume periods, candles finalized on stale ticks, and no handling of NSE session boundaries.

The wrong market-close constant causing junk candle data was confirmed in the audit. Fix it here.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Define NSE session boundaries in a constants file: MarketOpen = 09:15:00 IST, MarketClose = 15:30:00 IST. Add these to configs/app.yaml as well for runtime configurability. | internal/marketdata/session.go (new), configs/app.yaml |
| 2 | Replace the time.Truncate(interval) bucketing with a session-aware BucketStart(t time.Time, interval time.Duration) function that aligns buckets to market open, not midnight/unix epoch. | internal/data/candels.go |
| 3 | Separate open candle state (in-memory accumulator) from finalized candles (written to DB). Open candles live in a map[uint32]*OpenCandle. They are never written to DB until finalized. | internal/data/candels.go |
| 4 | Finalize a candle when: (a) the first tick of the next bucket arrives, OR (b) a 60-second wall-clock timer fires and no tick has arrived (end-of-session or illiquid symbol). Never finalize on server shutdown. | internal/data/candels.go |
| 5 | Write a unit test: feed 75 ticks spanning 2 complete 1-minute buckets and 1 partial. Confirm exactly 2 finalized candles with correct OHLCV, and 1 open candle in the accumulator. | internal/data/candles_test.go (new) |
| 6 | Run the server in simulate mode for 5 minutes and inspect ohlcv_candles in TimescaleDB. Confirm no candles with close timestamps outside 09:15–15:30. | Terminal + psql |

### AUD-012 — Separate open candle state from finalized candle persistence

Status: TODO  ·  Priority: P2  ·  Effort: ~2 days  ·  Depends: AUD-011

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create an OpenCandleStore in internal/data/candles_state.go that holds the in-memory accumulator map. This struct is the single owner of all open candle state. | internal/data/candles_state.go (new) |
| 2 | The OpenCandleStore is NOT written to DB. On server restart, open candles are rebuilt by ReplayManager (AUD-013). Remove any code that flushes open candles to DB on shutdown. | internal/data/candels.go, cmd/server/main.go shutdown hook |
| 3 | Create a FinalizedCandleWriter that only accepts complete candles and batch-inserts them into ohlcv_candles. This writer has no knowledge of open candle state. | internal/data/candle_writer.go (new) |
| 4 | Publish finalized candles to the Redis channel market:candles:{token} so downstream consumers (WS hub, indicators) receive them. | internal/data/candle_writer.go |
| 5 | go build ./... and confirm the two concerns compile independently. | Terminal |

### AUD-013 — Implement ReplayManager

Status: TODO  ·  Priority: P2  ·  Effort: ~3 days  ·  Depends: AUD-012

On server restart, open candles are lost because they were not flushed. The ReplayManager queries raw ticks from the DB since the last finalized candle and replays them through the candle engine to rebuild open state.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/marketdata/replay/replay_manager.go. The ReplayManager.Hydrate(ctx, tokens []uint32) function is called during App.Start() before the live tick ingestion begins. | internal/marketdata/replay/replay_manager.go (new) |
| 2 | For each instrument token, query the DB: SELECT * FROM raw_ticks WHERE instrument_token = $1 AND event_time > $2 ORDER BY event_time ASC — where $2 is the timestamp of the last finalized candle for that token. | internal/marketdata/replay/replay_manager.go |
| 3 | Feed the replayed ticks through the same candle engine (OpenCandleStore.AddTick) used by live ingestion. After replay, the open candle state is correct before the first live tick arrives. | internal/data/candles_state.go |
| 4 | Log how many ticks were replayed per token and how long hydration took. If replay takes > 30 seconds, log a warning — the raw_tick retention window may be too large. | internal/marketdata/replay/replay_manager.go |
| 5 | Add a test: write 50 raw ticks to a test DB, run Hydrate, and confirm the resulting open candle matches the expected OHLCV. | internal/marketdata/replay/replay_manager_test.go (new) |

### AUD-014 — Add late and out-of-order tick policy

Status: TODO  ·  Priority: P2  ·  Effort: ~1 day  ·  Depends: AUD-010

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Define the policy in a config field: LateTickWindowMs int (default 5000). A tick is "late" if its EventTime is more than LateTickWindowMs behind the current watermark for that token. | internal/utils/config.go, configs/app.yaml |
| 2 | In OpenCandleStore.AddTick: if the tick's EventTime falls in an already-finalized bucket, log a warning and discard. Do not reopen finalized candles. | internal/data/candles_state.go |
| 3 | If the tick is late but within the current open bucket (arrived out-of-order but still relevant), accept it and update OHLCV normally. | internal/data/candles_state.go |
| 4 | Increment a lateTicksDiscarded counter (expose via metrics in AUD-039). | internal/data/candles_state.go, internal/telemetry/ |

PHASE 3 — Indicator Engine Redesign

Replace the full-history recalculation pattern with incremental state. After this phase, indicators compute in O(1) per candle, restart in seconds, and are deterministically reproducible from the finalized candle log.

### AUD-015 — Replace full-history recalculation with incremental state

Status: TODO  ·  Priority: P3  ·  Effort: ~3 days  ·  Depends: AUD-012

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Define per-indicator state structs in internal/indicators/. For RSI: RSIState{gains []float64, losses []float64, avgGain float64, avgLoss float64, period int}. For MACD: MACDState{fastEMA, slowEMA, signal float64}. For SMA/EMA: a ring buffer of the last N values. | internal/indicators/rsi.go, macd.go, ema.go (new or refactor) |
| 2 | Each indicator exposes Update(candle FinalizedCandle) (value float64, ok bool). It returns ok=false until it has received at least period candles (warm-up). This replaces the goroutine-per-indicator pattern. | internal/indicators/*.go |
| 3 | Remove the goroutine-per-indicator pattern from internal/data/indicators_manager.go. Replace with a single goroutine that subscribes to the Redis market:candles:{token} channel and calls indicator.Update() for each finalized candle. | internal/data/indicators_manager.go |
| 4 | Write unit tests for each indicator: feed known OHLCV sequences and assert known output values (use reference data from any public RSI/MACD calculator). | internal/indicators/*_test.go |

### AUD-016 — Optimize indicator warm-start hydration

Status: TODO  ·  Priority: P3  ·  Effort: ~2 days  ·  Depends: AUD-015

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | On server start, for each subscribed token/interval pair, query the last max(period) finalized candles from ohlcv_candles and feed them into the indicator state structs before subscribing to live candles. | internal/data/indicators_manager.go |
| 2 | Validate continuity: if the DB has fewer candles than the warm-up period, log a warning. The indicator will start producing values once enough live candles arrive. | internal/data/indicators_manager.go |
| 3 | Add a startup log: "Indicator warm-start: RSI(14) hydrated with 60 candles in 42ms for token 738561". This makes debugging warm-start issues fast. | internal/data/indicators_manager.go |

### AUD-017 — Separate indicator engine, persistence, and broadcast

Status: TODO  ·  Priority: P3  ·  Effort: ~2 days  ·  Depends: AUD-016

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | The indicator compute path (AUD-015 incremental update) must not call DB writes directly. Extract all DB writes to a separate IndicatorWriter goroutine that receives computed values over a channel. | internal/data/indicators_manager.go |
| 2 | The WS broadcast path must only fire after the DB write succeeds (or is explicitly non-authoritative). Never broadcast a value that failed to persist. | internal/data/indicators_manager.go |
| 3 | The Redis publish for downstream consumers (strategy runner, ML feature store) is separate from the WS broadcast. Publish to market:indicators:{token} regardless of whether any WS client is connected. | internal/data/indicators_manager.go |

PHASE 4 — Unified Realtime Layer

One authenticated WebSocket hub replacing the four unauthenticated ad hoc endpoints. All downstream panels (positions, orders, strategies, ML models) connect through this hub.

### AUD-018 — Build authenticated unified WebSocket hub

Status: TODO  ·  Priority: P4  ·  Effort: ~3 days  ·  Depends: AUD-007

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/realtime/hub.go. Hub struct holds: clients map[*Client]bool, topics map[string]map[*Client]bool, register/unregister channels, and a broadcast channel. | internal/realtime/hub.go (fill existing doc.go package) |
| 2 | Implement Hub.ServeWS(w http.ResponseWriter, r *http.Request). Upgrade connection. Validate JWT from Authorization header or ?token= query param. Reject with 401 if invalid. | internal/realtime/hub.go |
| 3 | After auth, read the first message from the client. Expect a SUBSCRIBE envelope: { "type": "SUBSCRIBE", "topics": ["market.candles", "orders"], "filters": { "symbols": ["NSE:RELIANCE"] } }. | internal/realtime/hub.go |
| 4 | Hub.Broadcast(topic string, payload interface{}) fans out to all clients subscribed to that topic. Apply per-client symbol filters before sending. | internal/realtime/hub.go |
| 5 | Each client gets a buffered outbound channel (size 256). If the channel is full, disconnect that client rather than blocking the broadcast. Log the disconnect with reason "send queue full". | internal/realtime/client.go (new) |
| 6 | Wire /ws/v1/dashboard route in internal/httpapi/ pointing to Hub.ServeWS. | internal/httpapi/routes.go |
| 7 | Register Hub as a Service in App (AUD-006). Hub.Start() runs the broadcast loop; Hub.Stop() closes all connections cleanly. | internal/realtime/hub.go, internal/app/app.go |

### AUD-019 — Retire ad hoc WebSocket endpoints

Status: TODO  ·  Priority: P4  ·  Effort: ~1 day  ·  Depends: AUD-018

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | In the candle finalization path (AUD-012 FinalizedCandleWriter), add: hub.Broadcast("market.candles", candlePayload) after successful DB write. | internal/data/candle_writer.go |
| 2 | In the indicator write path (AUD-017), add: hub.Broadcast("market.indicators", indicatorPayload) after successful DB write. | internal/data/indicators_manager.go |
| 3 | In the tick ingest path, add: hub.Broadcast("market.ticks", tickPayload) for the live price feed. | internal/data/ingest.go |
| 4 | Keep the old /ws, /ws/candles, /ws/indicators, /ws/heatmap routes alive but mark them deprecated. Remove them after the frontend migrates. | internal/server/routes.go (add deprecation comment) |

### AUD-020 — Adopt shared WebSocket envelope everywhere

Status: TODO  ·  Priority: P4  ·  Effort: ~1 day  ·  Depends: AUD-019

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | The envelope is already defined in internal/contracts/websocket.go. Ensure every hub.Broadcast call wraps its payload in WSEventEnvelope{Type, Topic, EventID, ServerTime, Data}. | internal/contracts/websocket.go, internal/realtime/hub.go |
| 2 | Normalize all field names to camelCase across candle, tick, and indicator payloads. The old endpoints had inconsistent casing — fix in the new hub payloads. | internal/contracts/market.go (new DTOs) |
| 3 | Update the frontend DashboardHeader.tsx WS consumer to use the new typed envelope. Filter on envelope.type instead of field detection. | signal-execution-desk/src/components/DashboardHeader.tsx |

PHASE 5 — Broker Abstraction

Wrap Zerodha behind an interface and implement per-user encrypted session management. This unblocks the full order/execution pipeline.

### AUD-021 — Create broker adapter interface

Status: TODO  ·  Priority: P5  ·  Effort: ~2 days  ·  Depends: AUD-007

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Define interface Broker in internal/broker/broker.go: PlaceOrder(ctx, req OrderRequest) (OrderResponse, error) CancelOrder(ctx, brokerOrderID string) error GetPositions(ctx) ([]Position, error) GetOrders(ctx) ([]Order, error) GetProfile(ctx) (Profile, error) | internal/broker/broker.go (new) |
| 2 | Implement ZerodhaBroker struct in internal/broker/zerodha/zerodha.go wrapping the existing kiteconnect client. Each ZerodhaBroker instance is scoped to one user's access token. | internal/broker/zerodha/zerodha.go (new) |
| 3 | Implement PaperBroker struct in internal/broker/paper/paper.go — a stub that records orders in memory and returns simulated fills. This will be fully fleshed out in AUD-028. | internal/broker/paper/paper.go (new) |
| 4 | Add a BrokerFactory that reads the trading mode from config and returns either ZerodhaBroker (live) or PaperBroker (paper/simulate). | internal/broker/factory.go (new) |

### AUD-022 — Implement per-user encrypted broker sessions

Status: TODO  ·  Priority: P5  ·  Effort: ~3 days  ·  Depends: AUD-021

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Implement POST /api/v1/brokers/zerodha/connect in internal/api/handlers/broker/broker.go. Accept apiKey + apiSecret. Encrypt the secret using the AES-GCM util in internal/security/encryption.go. Store in user_broker_accounts table with IsActive=false (pending OAuth). | internal/api/handlers/broker/broker.go |
| 2 | Implement GET /api/v1/brokers/zerodha/callback. Receive request_token from Zerodha redirect. Generate session using kiteconnect. Encrypt access_token + public_token. Upsert into user_broker_accounts with IsActive=true, SessionExpiry from Zerodha response. | internal/api/handlers/broker/broker.go |
| 3 | Implement POST /api/v1/brokers/zerodha/disconnect. Set IsActive=false for the user's broker account. Invalidate any cached session in Redis. | internal/api/handlers/broker/broker.go |
| 4 | Add a BrokerSessionManager service that: on startup loads active broker accounts from DB, decrypts tokens, and instantiates a ZerodhaBroker per user. Exposes GetBroker(userID) Broker. | internal/broker/session_manager.go (new) |
| 5 | Wire BrokerSessionManager as a Service in App. All API handlers that need a broker call GetBroker(userID from JWT context). | internal/app/app.go, internal/api/handlers/* |

PHASE 6 — Strategy, Risk, Execution, and PnL Core

The core trading intelligence layer. Build in strict order: strategy runtime → risk service → execution service → PnL service → REST APIs.

### AUD-024 — Create strategy runtime core

Status: TODO  ·  Priority: P6  ·  Effort: ~5 days  ·  Depends: AUD-013, AUD-015, AUD-021

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Define Strategy interface in internal/strategy/types.go: Name() string OnCandle(ctx, candle FinalizedCandle, state StrategyState) ([]Signal, error) Parameters() ParameterSchema | internal/strategy/types.go (new) |
| 2 | Create StrategyRegistry in internal/strategy/registry.go. Register ScalpingStrategy, IntradayStrategy, SwingStrategy by name. Strategies are stateless — state is passed in per call. | internal/strategy/registry.go (new) |
| 3 | Implement ScalpingStrategy first (simplest): on each finalized 1m candle, check RSI < 30 (oversold) → BUY signal, RSI > 70 (overbought) → SELL signal. Signal includes symbol, direction, confidence, suggested entry price, suggested stop-loss. | internal/strategy/scalping.go (fill existing stub) |
| 4 | Create StrategyRunner in internal/strategy/runner.go. Runner subscribes to market:candles:{token} Redis channel. For each finalized candle: look up enabled strategies for the user, build StrategyState (latest indicators from Redis), call strategy.OnCandle, emit signals. | internal/strategy/runner.go (new) |
| 5 | Persist each Signal to a signals table (add migration 000017). Broadcast via hub.Broadcast("strategies.signals", signal). | internal/db/migrations/000017_create_signals_table.up.sql, internal/strategy/runner.go |
| 6 | Add StrategyRunner as a Service in App. Start it after indicators are warm. | internal/app/app.go |

### AUD-025 — Create risk service and kill switch

Status: TODO  ·  Priority: P6  ·  Effort: ~4 days  ·  Depends: AUD-024

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/risk/risk.go. RiskService.Approve(ctx, userID, intent TradeIntent) (bool, reason string). Checks: daily loss limit, max open positions, max order value, market is open, symbol is not blocked. | internal/risk/risk.go (new) |
| 2 | Implement global kill switch: a Redis key trading:killswitch:{userID}. If set, RiskService.Approve returns false for all intents. Expose POST /api/v1/runtime/killswitch to set/clear it. | internal/risk/risk.go, internal/api/handlers/runtime/runtime.go |
| 3 | Read daily loss from the PnL service (AUD-027). If realizedPnL + unrealizedPnL < -maxDailyLoss threshold (from user settings), return false. | internal/risk/risk.go |
| 4 | Emit a hub.Broadcast("alerts", riskAlert) whenever a trade is rejected by the risk service. Include reason code and details. | internal/risk/risk.go |

### AUD-026 — Create execution service with idempotency

Status: TODO  ·  Priority: P6  ·  Effort: ~5 days  ·  Depends: AUD-021, AUD-025

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/execution/execution_service.go. ExecutionService.PlaceOrder(ctx, userID, intent TradeIntent, idempotencyKey string) (Order, error). | internal/execution/execution_service.go (new) |
| 2 | Before calling the broker: check Redis for key idempotency:{userID}:{idempotencyKey}. If exists, return the cached Order response. This prevents duplicate orders on network retry. | internal/execution/execution_service.go |
| 3 | Call RiskService.Approve. If rejected, return error with reason — do not place the order. | internal/execution/execution_service.go |
| 4 | Route to broker.PlaceOrder (either PaperBroker or ZerodhaBroker based on user settings). Persist the resulting Order to DB. Cache the result in Redis with idempotencyKey for 24 hours. | internal/execution/execution_service.go |
| 5 | Emit hub.Broadcast("orders", orderUpdate) on each state transition: PENDING → OPEN → FILLED / REJECTED / CANCELLED. | internal/execution/execution_service.go |
| 6 | Implement the order REST handlers in internal/api/handlers/orders/orders.go using ExecutionService. Wire POST /api/v1/orders (requires Idempotency-Key header), GET /api/v1/orders, DELETE /api/v1/orders/{id}. | internal/api/handlers/orders/orders.go |

### AUD-027 — Create PnL service

Status: TODO  ·  Priority: P6  ·  Effort: ~4 days  ·  Depends: AUD-026

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/pnl/pnl_service.go. On each finalized candle tick, update unrealized PnL for all open positions: unrealizedPnL = (lastPrice - avgBuyPrice) * quantity. | internal/pnl/pnl_service.go (new) |
| 2 | On each order FILLED event, update realized PnL: for a closing trade, realizedPnL += (exitPrice - entryPrice) * quantity - fees. | internal/pnl/pnl_service.go |
| 3 | Store daily PnL snapshots in a pnl_daily table (add migration 000018). This feeds the performance evaluator in the ML feedback loop. | internal/db/migrations/000018_create_pnl_daily_table.up.sql |
| 4 | Expose per-user, per-strategy PnL attribution. Emit hub.Broadcast("positions", positionUpdate) on every PnL change. | internal/pnl/pnl_service.go |
| 5 | Implement GET /api/v1/positions in internal/api/handlers/positions/positions.go using PnL service data. | internal/api/handlers/positions/positions.go |

### AUD-043 — Implement strategy list and toggle endpoints

Status: TODO  ·  Priority: P6  ·  Effort: ~2 days  ·  Depends: AUD-024

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Implement GET /api/v1/strategies — returns all registered strategy names, their enabled status from user_strategies table, and their current parameter values. | internal/api/handlers/strategies/strategies.go |
| 2 | Implement PATCH /api/v1/strategies/:id/status — upserts user_strategies.is_enabled. Signals the StrategyRunner to start/stop that strategy for the user. | internal/api/handlers/strategies/strategies.go |
| 3 | Implement GET /api/v1/strategies/:id/metrics — returns win rate, avg PnL, Sharpe, drawdown for last N paper trades using data from the trade outcome log (AUD-027). | internal/api/handlers/strategies/strategies.go |

PHASE 7 — Paper Trading + Settings Persistence

Full paper trading mode using the real strategy → risk → execution → PnL pipeline but with simulated broker fills.

### AUD-028 — Implement paper broker and paper trading mode

Status: TODO  ·  Priority: P7  ·  Effort: ~4 days  ·  Depends: AUD-026, AUD-027

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Fully implement internal/broker/paper/paper.go. PlaceOrder: validate quantity, create an Order with status PENDING, simulate fill at the next candle close price (or immediately at LTP for market orders). Apply a configurable fee: flat ₹20 per order + 0.1% slippage. | internal/broker/paper/paper.go |
| 2 | PaperBroker maintains an in-memory position book and order book. GetPositions and GetOrders return from this in-memory state. Persist to DB via ExecutionService for durability. | internal/broker/paper/paper.go |
| 3 | Add a paper_fills table (migration 000019) that records every simulated fill with: entry price, fill time, estimated price vs actual close, slippage applied. | internal/db/migrations/000019_create_paper_fills_table.up.sql |
| 4 | Verify end-to-end: enable ScalpingStrategy → confirm signal fires → confirm paper order placed → confirm position appears in GET /api/v1/positions → confirm PnL updates on next candle. | Manual integration test |

### AUD-049 — Implement user settings GET and PATCH

Status: TODO  ·  Priority: P7  ·  Effort: ~1 day  ·  Depends: AUD-007

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Implement GET /api/v1/settings. Query user_settings table for all sections. Decrypt any encrypted fields (api_secret, bot_token) before returning — return "****" redacted marker in the response, not the actual value. | internal/api/handlers/settings/settings.go |
| 2 | Implement PATCH /api/v1/settings/:section. Accept one section JSON blob (zerodha, notifications, general, strategy, data, performance). Encrypt secret fields. Upsert to user_settings. | internal/api/handlers/settings/settings.go |
| 3 | Wire the frontend Settings.tsx Save All button to call PATCH /api/v1/settings/{section} for each changed section. The payload shape is already defined in buildBackendPayload() in Settings.tsx. | signal-execution-desk/src/components/Settings.tsx |

PHASE 8 — Backtest Engine

Replay historical candles through the same strategy + paper execution pipeline. Required before any ML model training or RL environment.

### AUD-029 — Implement backtest service and command

Status: TODO  ·  Priority: P8  ·  Effort: ~5 days  ·  Depends: AUD-024, AUD-028

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Implement BacktestService in internal/backtest/backtest_service.go. Run(ctx, job BacktestJob) replays historical finalized candles from ohlcv_candles through StrategyRunner and PaperBroker. | internal/backtest/backtest_service.go (new) |
| 2 | The backtest loop: for each candle in date range → rebuild indicator state incrementally → call strategy.OnCandle → route signals through ExecutionService (paper mode) → update PnL. No live data, no Redis, no WS. | internal/backtest/backtest_service.go |
| 3 | Store results in backtest_jobs table: status, progress %, result JSON with equity curve, trade list, Sharpe, max drawdown, win rate, total trades. | internal/db/extended_models.go (BacktestJob model already exists) |
| 4 | Implement POST /api/v1/backtests — inserts job with status QUEUED, launches BacktestService.Run in a goroutine. Emit hub.Broadcast("backtests", progressUpdate) every 5% of progress. | internal/api/handlers/backtest/backtest.go |
| 5 | Implement GET /api/v1/backtests/:id — returns job status and result JSON when complete. | internal/api/handlers/backtest/backtest.go |
| 6 | Wire the frontend backtest section: replace "Coming Soon" placeholder with a form (strategy, symbols, date range, capital) that calls POST /api/v1/backtests and polls for results. | signal-execution-desk/src/components/TradingDashboard.tsx |

PHASE 12 — ML Model Registry and RL Environment

Only begin this phase after Phase 8 is stable and you have real paper trade outcomes logged. The ML feedback loop requires clean feature data, correct PnL attribution, and a working backtest engine.

### AUD-037 — Create model registry and inference activation controls

Status: TODO  ·  Priority: P12  ·  Effort: ~4 days  ·  Depends: AUD-024, AUD-031

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Create internal/model/registry.go. ModelRegistry scans the models/ directory for .onnx files on startup. For each model, store metadata in DB: name, version (filename), file size, loaded timestamp. | internal/model/registry.go (new) |
| 2 | Implement inference activation: store the active model name per type (direction, sentiment, regime) in Redis key model:active:{type}. The inference path reads this key to decide which ONNX file to load. | internal/model/registry.go |
| 3 | Implement POST /api/v1/models/:id/activate — validates the model file exists, sets model:active:{type} in Redis. Expose GET /api/v1/models for the frontend MLModelsPanel. | internal/api/handlers/models/models.go |
| 4 | Implement POST /api/v1/models/:id/retrain — launches a subprocess running scripts/retrain_sentiment.py (or the appropriate training script) with the latest feature data from TimescaleDB as input. Store job progress in Redis, broadcast via hub.Broadcast("models", progressUpdate). | internal/api/handlers/models/models.go |
| 5 | After retrain completes, run a quick backtest (AUD-029) on the last 30 days with the new model. Only promote to active if Sharpe improves vs current model. Log the comparison result. | internal/model/registry.go |

### AUD-038 — Prepare RL-safe replay environment

Status: TODO  ·  Priority: P12  ·  Effort: ~7 days  ·  Depends: AUD-013, AUD-028, AUD-029, AUD-037

This ticket has the most dependencies. Do not start it until AUD-013 (ReplayManager), AUD-028 (PaperBroker), AUD-029 (BacktestService), and AUD-037 (ModelRegistry) are all DONE.

| # | Step | Files / Notes |
| --- | --- | --- |
| 1 | Define the RL state vector in internal/models/rl/state.go: last 20 candles OHLCV (normalized), current indicator values (RSI, MACD, ATR, VWAP), sentiment score, current position (0/1/-1), unrealized PnL, time-of-day encoding, regime label. | internal/models/rl/state.go (new) |
| 2 | Define the action space in internal/models/rl/action.go: discrete actions {BUY, SELL, HOLD} with an optional position size fraction (0.25 / 0.5 / 1.0). Start with discrete only. | internal/models/rl/action.go (new) |
| 3 | Define the reward function in internal/models/rl/reward.go: step reward = risk-adjusted return (PnL / ATR) for that candle. Episode reward = Sharpe over the episode. Add a drawdown penalty: -2× for each candle where drawdown exceeds 2%. | internal/models/rl/reward.go (new) |
| 4 | Implement the environment in internal/models/rl/env.go. Env.Reset() initializes a new episode from a random start point in the historical candle data. Env.Step(action) applies the action via PaperBroker, advances to the next candle, returns (nextState, reward, done). | internal/models/rl/env.go (new) |
| 5 | Expose the environment over gRPC or a subprocess JSON pipe so the Python PPO agent (stable-baselines3) can call Reset() and Step() from Python. A simple subprocess pipe (one JSON line per step) is sufficient for a first version. | internal/models/rl/server.go (new), scripts/rl_train.py (new) |
| 6 | Run 100 training episodes on 6 months of RELIANCE 1m data. Log mean episode reward and Sharpe per 10 episodes. Confirm the agent is learning (reward improves over training) before scaling up. | scripts/rl_train.py |

# Appendix — Dependency Order Reference

If a ticket's dependency is not DONE, do not start the ticket. This table is the canonical ordering.

| Ticket | Depends On | Priority |
| --- | --- | --- |
| AUD-003 | None | P0 |
| AUD-004 | None | P0 |
| AUD-005 | None | P0 |
| AUD-006 | AUD-003, 004, 005 | P1 |
| AUD-007 | AUD-006 | P1 |
| AUD-008 | AUD-007 | P1 |
| AUD-009 | None | P2 |
| AUD-010 | AUD-009 | P2 |
| AUD-011 | AUD-010 | P2 |
| AUD-012 | AUD-011 | P2 |
| AUD-013 | AUD-012 | P2 |
| AUD-014 | AUD-010 | P2 |
| AUD-015 | AUD-012 | P3 |
| AUD-016 | AUD-015 | P3 |
| AUD-017 | AUD-016 | P3 |
| AUD-018 | AUD-007 | P4 |
| AUD-019 | AUD-018 | P4 |
| AUD-020 | AUD-019 | P4 |
| AUD-021 | AUD-007 | P5 |
| AUD-022 | AUD-021 | P5 |
| AUD-024 | AUD-013, AUD-015, AUD-021 | P6 |
| AUD-025 | AUD-024 | P6 |
| AUD-026 | AUD-021, AUD-025 | P6 |
| AUD-027 | AUD-026 | P6 |
| AUD-028 | AUD-026, AUD-027 | P7 |
| AUD-029 | AUD-024, AUD-028 | P8 |
| AUD-037 | AUD-024 | P12 |
| AUD-038 | AUD-013, 028, 029, 037 | P12 |

## Definition of Done — Paper Trade Go-Live

The build is considered ready for local paper trading when all of the following are true:

- No global broker session in live runtime (AUD-003 done)

- No package-global dependency injection in server package (AUD-007 done)

- Finalized candles are deterministic, session-aligned, and replayable (AUD-011, AUD-012, AUD-013 done)

- Indicators rebuild from finalized candles without long warm-up delays (AUD-015, AUD-016 done)

- Market data pipeline does not silently drop authoritative ticks (AUD-010 done)

- One authenticated WebSocket hub is live at /ws/v1/dashboard (AUD-018 done)

- Broker sessions are per-user and encrypted in DB (AUD-022 done)

- Strategy runner emits real signals from finalized candles (AUD-024 done)

- Risk service enforces daily loss limit and kill switch (AUD-025 done)

- Paper broker simulates fills with fees and slippage (AUD-028 done)

- Positions and orders appear in REST API and update live via WebSocket (AUD-026, AUD-027, AUD-041, AUD-042 done)

- Backtest engine runs a 30-day simulation of the active strategy (AUD-029 done)

- Settings persist across server restarts (AUD-049 done)

Total estimated effort to paper trade go-live: 35–55 working days for a solo developer, assuming 6–8 focused hours per day. The ML/RL layer (AUD-037, AUD-038) adds another 11–17 days on top.